# Game Prototyping Project Plan

## Initial Ideas

- Platformer – Level design [Z]

- Zombies [W]

- Jetpack [X]

- Phasing through enemies/objects upon dash

- Weight mechanic – you can’t jump as high or move as fast with high weight

- Jumping means you can avoid zombies

- Objects you can collect are fuel and med kits[Y]

- Zombies drop ammo

- Zombies can also drop med kits

- Fuel and med kits can be dropped by holding v

| Task | Time Estimate – Hours | Effort Estimate 1-10 | Actual time | Actual effort | Status |
| --- | --- | --- | --- | --- | --- |
| W | 4 | 6 | 8 | 6 | Finished |
| X | 1 | 4 | 12 | 6 | Finished |
| Y | 1.5 | 4 | 5 | 5 | Finished |
| Z | 0.2 | 2 | 11 | 3 | Finished |

## Implementation

- Jump mechanic would be basic without a jetpack and would then consume fuel the longer you hold down space

- Dash mechanic with invincibility to prevent damage via zombies

- Hover mechanic (for different enemies and attacks)

- The med kits have weight to prevent the player from holding to

- Some zombies may do more damage than others

|  | Expected | Actual | Burndown Expected | Burndown Actual |
| --- | --- | --- | --- | --- |
| Monday | 3 | 5 | 42 | 40 |
| Tuesday | 2 | 1 | 40 | 39 |
| Wednesday | 2 | 0 | 38 | 39 |
| Thursday | 3 | 0 | 35 | 39 |
| Friday | 5 | 8 | 30 | 31 |
| Saturday | 5 | 5 | 25 | 26 |
| Sunday | 5 | 0 | 20 | 26 |
| Monday | 5 | 0 | 15 | 26 |
| Tuesday | 3 | 5 | 12 | 21 |
| Wednesday | 1 | 0 | 11 | 21 |
| Thursday | 1 | 0 | 10 | 21 |
| Friday | 3 | 3 | 7 | 18 |
| Saturday | 0 | 0 | 7 | 18 |
| Sunday | 0 | 0 | 7 | 18 |
| Monday | 3 | 5 | 4 | 13 |
| Tuesday | 2 | 2 | 2 | 11 |
| Wednesday | 0 | 0 | 2 | 11 |
| Thursday | 0 | 0 | 2 | 11 |
| Friday | 2 | 8 | 0 | 3 |
| Saturday | 0 | 0 | 0 | 3 |
| Sunday | 0 | 0 | 0 | 3 |